LANACC

Roadmap to a Professional Accounting Program

What to add to turn the current property tracker into a full Mozambique-compliant accounting suite.

# 1. Where LANACC stands today

LANACC currently behaves as a strong property-management ledger: it captures income, expenses, payroll, petty cash, bank statements, exchange rates and shareholder balances per property. It produces shareholder reports and basic monthly summaries. It already has a real Chart of Accounts table, journal_entries / journal_lines tables and an invoices table — but most of the workflows still write only to the source tables (income_transactions, expense_transactions, etc.) without auto-posting balanced double-entry lines.

In short, the foundations are there; the accounting engine and statutory features still need to be activated and finished.

# 2. Gaps between LANACC and a professional accounting program

A professional accounting program (Sage, Primavera, QuickBooks, Xero, Primavera Express, Pastel, etc.) typically delivers all of the following. Items already present in LANACC are marked with ✓; missing items are marked with ✗.

## 2.1 Core ledger

| Capability | What it adds |
| --- | --- |
| ✓ Chart of accounts | PGC-NIRF account tree (table exists, needs full seed and UI editing). |
| ✓ Journal tables | journal_entries and journal_lines exist; balance-check trigger needs to be enforced. |
| ✗ Auto-posting | Every income / expense / payroll / bank transaction must auto-create a balanced journal entry. |
| ✗ Manual journals | UI to post adjusting entries, reclassifications, accruals, prepayments, depreciation. |
| ✗ Period close | Lock months once closed; reject any back-dated entries to closed periods. |
| ✗ Year-end roll-over | Move P&L balances to Retained Earnings (56) on 31-Dec; open new fiscal year. |
| ✗ Multi-currency | Store original currency + rate per line; FX gain/loss postings on settlement and revaluation. |
| ✗ Audit trail | Immutable log of who posted/edited what, with before/after values. |

## 2.2 Statutory & tax (Mozambique AT)

| Capability | What it adds |
| --- | --- |
| ✗ Certified invoicing | Sequential, immutable invoice numbers, AT hash chain, QR code, “Processado por programa certificado” footer. |
| ✗ Credit notes | Reversal documents linked to original invoice, with own number series (NC). |
| ✗ IVA returns | Monthly IVA-101 / IVA-A summary: sales by rate, purchases by rate, IVA dedutível vs liquidado, IVA a pagar/recuperar. |
| ✗ SAF-T (MZ) export | Standard Audit File for Tax — XML export of invoices, journals, customers, suppliers, products. |
| ✗ Withholding tax | IRPS retido na fonte on supplier payments (services, rent), with monthly Modelo 19 report. |
| ✗ Stamp duty (Imposto do Selo) | Calculated on rents, contracts and certain financial operations. |
| ✓ INSS / IRPS payroll | Already handled in payroll, but the postings need to flow through journal entries (231/241/242). |

## 2.3 Receivables & payables

| Capability | What it adds |
| --- | --- |
| ✗ Customer ledger | Per-customer running balance, ageing (0/30/60/90+ days), statements. |
| ✗ Supplier ledger | Per-supplier ageing and statements; advance payments tracking. |
| ✗ Payment allocation | Match a bank receipt to one or more invoices; partial payments; over/under settlement. |
| ✗ Recurring invoices | Monthly rent, retainer fees, scheduled billing. |
| ✗ Dunning | Automatic reminder emails at 7 / 30 / 60 days overdue. |
| ✗ Credit limits | Per-customer credit limit with a soft block on new invoices. |

## 2.4 Banking

| Capability | What it adds |
| --- | --- |
| ✓ Bank import | BDO/BIM/BCI parsers exist. |
| ✗ Bank reconciliation | Match imported lines to journal entries; flag unmatched; carry forward to next month. |
| ✗ Multi-bank dashboard | Live balance per account, projected cashflow, intra-bank transfers. |
| ✗ Cheque register | Track issued cheques, cleared dates, voided cheques. |
| ✗ FX revaluation | Month-end re-valuation of USD/ZAR balances at closing rate. |

## 2.5 Inventory & fixed assets

| Capability | What it adds |
| --- | --- |
| ✗ Inventory | Stock items with cost (FIFO / weighted avg), receipts, issues, stock-take adjustments. |
| ✗ Fixed-asset register | Asset cards with cost, useful life, depreciation method, accumulated depreciation. |
| ✗ Auto depreciation | Monthly depreciation journal posted automatically per asset class. |
| ✗ Disposals | Asset retirement, gain/loss on sale, full reversal of accumulated depreciation. |

## 2.6 Reporting

| Capability | What it adds |
| --- | --- |
| ✗ Trial balance | Per period and per property; with comparison to prior period and prior year. |
| ✗ General ledger | Per-account drill-down with running balance and journal source. |
| ✗ P&L statement | Income, COGS, OpEx, EBITDA, finance costs, tax, net result — by property and consolidated. |
| ✗ Balance sheet | Assets, Liabilities, Equity at period end; classified (current vs non-current). |
| ✗ Cash-flow statement | Direct or indirect method, with operating / investing / financing sections. |
| ✗ Statement of changes in equity | Movements in capital, retained earnings, dividends, distributions to shareholders. |
| ✗ Budget vs actual | Define an annual budget per account, report variance % per month. |
| ✗ Drill-down | Click any number in any report to see the underlying journal lines and source documents. |

## 2.7 Multi-entity & consolidation

LANACC is already multi-property. A professional system also supports multiple legal entities (companies) with full consolidation, intercompany elimination and intercompany loans. This is where the multi-tenant rollout (one Docker stack per company, optional shared Cloud) becomes a real consolidation engine instead of a copy-paste exercise.

## 2.8 Documents & attachments

| Capability | What it adds |
| --- | --- |
| ✗ Document storage | Attach the supplier invoice scan / receipt PDF to every expense and journal entry. |
| ✗ OCR | Extract amount, date, NUIT and IVA from a scanned invoice automatically. |
| ✗ Approval workflow | Capture → review → approve → post; with email notifications. |

## 2.9 Security, audit & compliance

| Capability | What it adds |
| --- | --- |
| ✓ Roles | admin / viewer with RLS — already in place. |
| ✗ Granular permissions | Per-module permissions: e.g. clerk can post invoices but not close periods. |
| ✗ User activity log | Login history, failed logins, sensitive action log. |
| ✗ Two-factor auth | TOTP for admin accounts. |
| ✗ Backup & DR policy | Encrypted off-site backups, tested restore, point-in-time recovery. |
| ✗ AT certification dossier | Documentation pack required to obtain AT software certification (Despacho 70/AT/2014). |

## 2.10 UX expected of a pro accounting product

- Keyboard-first data entry (F-keys, tab order, account auto-complete).

- Bulk paste from Excel directly into journal grid.

- Saved filters and custom report builder.

- Multi-language UI (PT / EN) — partially in place via name_pt/name_en columns.

- Role-aware dashboards (CFO, accountant, owner).

- Fast global search (Ctrl-K) across customers, suppliers, invoices, journals.

# 3. Suggested implementation roadmap

The work breaks down naturally into four releases. Each one is shippable on its own and unblocks the next.

## Release 1 — Activate the double-entry engine (4–6 weeks)

- Apply the pending balance-check trigger on journal_lines.

- Implement auto-posting helpers in api/routes/journal.js for income, expense, bank, payroll and petty cash.

- Backfill journal entries for all existing rows missing journal_entry_id.

- Build pages: Chart of Accounts (edit), Journal Entries (list + manual entry), Ledger, Trial Balance.

- Add accounting_periods open/close UI and enforce in the API.

## Release 2 — Statements & analysis (3–4 weeks)

- P&L, Balance Sheet, Cash Flow generators with property and consolidated views.

- Per-account drill-down, comparative periods, export to PDF/Excel.

- Budget table + Budget vs Actual report.

- Customer and supplier ledgers with ageing reports.

## Release 3 — AT-certified invoicing & tax (6–8 weeks)

- Finish invoices module: hash chain, QR code, sequential numbering per series, certified PDF.

- Credit notes, recurring invoices, payment allocation.

- IVA monthly return generator (IVA-101 / IVA-A).

- SAF-T (MZ) XML export.

- Withholding tax module + Modelo 19.

- Apply for AT software certification.

## Release 4 — Inventory, assets, banking & workflow (6–8 weeks)

- Fixed-asset register with auto-depreciation.

- Inventory module (FIFO or weighted avg).

- Bank reconciliation UI with auto-match suggestions.

- FX revaluation at month-end.

- Document attachments + OCR (Lovable AI Gateway can run this).

- Approval workflow and granular permissions.

- 2FA for admins, full audit log.

# 4. Architectural notes

- Stack stays the same: React + Vite frontend, Lovable Cloud (Supabase) for cloud mode, Docker (Postgres + Node API + Nginx) per company for local mode. The Sync feature already lets local copies push to / pull from cloud.

- New tables can be added via Supabase migrations, then mirrored into db/init/*.sql for new local installs to pick up automatically.

- Heavy reports should be implemented as Postgres views or RPC functions — not in JavaScript — so they stay fast and identical between local and cloud.

- PDF generation (invoices, statements, reports) is best done server-side with pdfkit (already a dependency) so cloud and local produce the same output.

- AT hash, QR and SAF-T must be generated server-side using a private key stored as a secret — never in the browser.

# 5. What you can do today vs what needs the roadmap

Without any further work, LANACC already lets you:

- Capture income, expenses, payroll, petty cash and bank movements.

- Allocate per property and per shareholder.

- Produce shareholder reports and monthly summaries.

- Run multiple isolated company instances side-by-side via the multi-tenant Docker layout.

- Sync local data to a cloud copy as a remote backup.

After Release 1 you also get balanced double-entry, a real ledger and trial balance. After Release 2 you get full financial statements. Releases 3 and 4 take you to a certified, statutory-grade Mozambican accounting product.

# Appendix A — Quick checklist

- [ ] Enforce journal_lines balance trigger

- [ ] Auto-post income / expense / bank / payroll / petty cash

- [ ] Period close + lockdown

- [ ] Trial Balance, P&L, Balance Sheet, Cash Flow

- [ ] Customer & supplier ageing

- [ ] AT-certified invoicing (hash, QR, SAF-T)

- [ ] IVA & withholding tax returns

- [ ] Fixed-asset register + depreciation

- [ ] Inventory

- [ ] Bank reconciliation

- [ ] FX revaluation

- [ ] Document attachments + OCR

- [ ] Approval workflow + granular permissions

- [ ] 2FA + full audit log

- [ ] Apply for AT software certification